## Slide 1
Internal | RBCD/ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
TPM in ESD
Diesel Systems
Motivation of TPM setup
Roles of TPM
Responsibilities / key tasks of TPM
TPM setup in ESD
TPM = Technical Project Manager

## Slide 2: Motivation of TPM setup
Internal | RBCD/ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
TPM in ESD
Diesel Systems
Complex FIE product portfolios for wide application range (incl. PC, LD, MD, HD, OHW, LE, NG…) require an effective and efficient FIE system-level technical leader in segment-wises
New platform development of FIE systems and components require system engineering from requirement to validation
TPM = Technical Project Manager

## Slide 3: Roles of TPM
Internal | RBCD/ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
TPM in ESD
Diesel Systems
TPM = Technical Project Manager
TPM in ESD
Steering committee, e.g. TSR, PRB…
Sales
Components development (incl. validation)
TPM as FIE system-level technical leader and local CRS(N) system platform PjM for assigned segment
ESD1/2/3 system engineers
System platform review
Product strategy alignment
Tech. support
Acquisition support
Info. Exch.
Define / track sys. requirement
System-IDN
Region inputs
DS FIE handbook / TSP
PT, EMS stakeholders
Requirement alignment
DS PRM
RBCD
PRM Champion in

## Slide 4: Responsibilities / key tasks of TPM
Internal | RBCD/ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
TPM in ESD
Diesel Systems
Window person for PRM-SSP in DS, RBCD PRM champion and platform development activities in System-IDN
Support PRM for system platform development
Support project acquisition
Project Management for special and strategic tasks in technical area with regular reporting and monitoring the project progress
Work closely with PRM and DM to transfer the plan into reality
TSP KPI owner and region input to FIE handbook for responsible segments
CRS platform system engineering from requirement to validation:
Define & track requirements for new platform development of system & components
Plan and track capacity and cost in related development
Report progress of the project to management inside of the review committee (e.g. TSR, PRB…)
Maintain current platform in term of requirements / product description update, and integrate necessary new components in existing systems
General
In case of CRS platform sub-PM
TPM = Technical Project Manager

## Slide 5: TPM setup in ESD
Internal | RBCD/ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
TPM in ESD
Diesel Systems
xxx
TPMs installed in ESD for segment-wises incl. sub-PM for new CRS platform development
Segment | TPM
PC/LD Incl. Sub-PM of CRS1-18 | ESD-NN
MD/HD Incl. Sub-PM of CRSN3-20-BL | ESD-Tang Yonghua
OHW Incl. Sub-PM of CRS(N)14 S3 | ESD-Lin Chao
Large Engine (LE) | ESD-Zhu Song
TPM = Technical Project Manager

## Slide 6
Internal | RBCD/ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
TPM in ESD
Diesel Systems
Backup

## Slide 7: Task sharing between TPM and System engineer
Internal | ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
OHW workshop
Diesel Systems
Technical Project Manager
Support PRM for system platform development
Project Management for special task and strategic task in technical area with regular reporting, and monitoring the project progress.
Work closely with PRM and DM to transfer the plan into reality.
System engineer
Manage the customer project on time, on cost and on specification according to Bosch PEP
Customer Project status monitoring, reporting and Internal & external communication
Documentation of the project management
Implement customer project task list…
Customer project communication and strategy

## Slide 8: Communication
Internal | ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
OHW workshop
Diesel Systems
Inner communication
(e.g. strategy, specific topic)
External communication
(e.g. customer project)
System PRM
DM
TPM
System PRM
Component PRM
TPM
System engineer
Customer
Project leader
Component
department
TPM:
1. Support PRM to transfer platform strategy into customer project
2. Platform guideline and hints
ESD2
Coordinator
Li Hongmiao
ESD3
Coordinator
Gong Xuejun
ESD2
section
ESD3
section
PM:
1. Responsible for customer Project and project strategy
2. Manage customer Project according to PEP
3. Project documentation and customer communication
4. Report project status to manager
SM and DM
Component PRM

## Slide 9
Internal | ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
Task sharing between TPM and System engineer
Diesel Systems
Technical Project Manager
Support PRM for system platform development
Support gas project acquisition
Overall project Management for special task and strategic task in technical area with regular reporting, and monitoring the project progress
BOT/PRC/PET?
Work closely with PRM-LE/DM/IDN-LE to transfer the plan into reality.
System engineer
Manage the customer project on time, on cost and on specification according to Bosch PEP
Customer Project status monitoring, reporting and Internal & external communication
Documentation of the project management
Implement customer project task list…
Customer project communication and strategy
Support diesel project acquisition

## Slide 10: Communication
Internal | ESD | 2016/01/06 | Pres16_003 | © Robert Bosch GmbH 2015. All rights reserved, also regarding any disposal, exploitation, reproduction, editing, distribution, as well as in the event of applications for industrial property rights.
LE workshop
Diesel Systems
IDN function
(e.g. strategy, specific topic)
Project function
(e.g. customer project)
DS-B2/PRM-LE
ESD
TPM
TPM
System engineer
Customer
Project leader
Component
department
TPM:
1. Support PRM to transfer platform strategy into customer project
2. Platform guideline and hints
3. Report overall project/ engineering status to ESD/ENG
System engineer
ESD2
section
PM:
1. Responsible for customer Project and project strategy
2. Manage customer Project according to PEP
3. Project documentation and customer communication
4. Report project status to manager
ESD2
DS-B2/ENL-IDN &ELS
DS-B2/PRM-LE
Sales
LE sales
for strategy alignment
coaching
Project status update
ENG departments
coordination